| Risk Information Sheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID: | Date: 28/09/26 | Probability: Medium | Impact: Medium |
| Description: the Students may upload unsupported, corrupted, or excessively large photos when creating a marketplace listing. This may cause listing creation to fail, increase storage usage, or negatively affect system performance. |  |  |  |
| Refinement/Context: Subcondition 1: The uploaded photo may be in an unsupported format. Subcondition 2: The photo may exceed the maximum permitted file size. Subcondition 3: Multiple large photos may be uploaded simultaneously, increasing storage and processing load. |  |  |  |
| Mitigation: 1. Restrict uploads to supported image formats. 2. Enforce a maximum file size for each uploaded photo. 3. Validate file type and size on the server before storing the image. 4. Display a clear error message when an upload is rejected. |  |  |  |
| Monitoring: 1. Monitor failed and rejected photo-upload attempts. 2. Log upload errors and validation failures. 3. Regularly monitor image-storage usage and upload-related system errors. |  |  |  |
| Management/Contingency Plan/Trigger: Ensure that invalid or oversized photos cannot be attached to marketplace listings. If an invalid image is stored due to a system error, the administrator can remove the image and request the student to upload a valid photo. Trigger: A photo upload exceeds the configured size limit, uses an unsupported format, or causes an upload/validation failure. |  |  |  |
| Current Status: 01/10/26: Photo format and file-size validation planned for implementation. |  |  |  |
| Originator: CampusConnect Development Team |  | Assigned: Resale Marketplace Module Developer |  |

| Risk Information Sheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID: | Date: 29/09/26 | Probability: Medium | Impact: High |
| Description: the A marketplace item may remain displayed as available after the seller has reserved or sold it. This may result in students contacting sellers about unavailable items and may lead to confusion or duplicate transaction attempts. |  |  |  |
| Refinement/Context: Subcondition 1: The seller may forget to update the item status after reserving or selling it. Subcondition 2: The status update may fail because of a server or database error. Subcondition 3: Search results or cached data may continue displaying an outdated "Available" status. |  |  |  |
| Mitigation: 1. Allow the listing owner to easily change the status to Reserved or Sold. 2. Validate and save status changes on the server. 3. Remove Sold items from default marketplace search results. 4. Ensure cached search results are updated when the listing status changes. |  |  |  |
| Monitoring: 1. Monitor marketplace listings for prolonged or inconsistent statuses. 2. Log listing status changes and database update failures. 3. Regularly verify that Sold and Reserved items are correctly reflected in search results. |  |  |  |
| Management/Contingency Plan/Trigger: Ensure that unavailable items are not shown as available to students. If an item remains incorrectly available, the seller or administrator can manually update the listing status. If a database or caching error occurs, the system administrator can refresh the listing data and restore the correct status. Trigger: A Sold or Reserved item continues to appear as Available, or a listing-status update fails. |  |  |  |
| Current Status: 01/10/26: Marketplace listing status management and search-result synchronization planned for implementation. |  |  |  |
| Originator: CampusConnect Development Team |  | Assigned: Resale Marketplace Module Developer |  |